## Slide 1: PokeMart

## Slide 2: Goals
Login / Register
Display country’s flag after logging in
Display Products
Add items to cart
Make a purchase

## Slide 3: Sprint Schedule
Week 1
Mocking ideas
Created backend and database
Started Jenkins pipeline and Docker
Week 2
Continued Jenkins Pipeline
Developed ReactTS frontend
Redux store
Connection of front & backend

## Slide 4: Goals Met
Login/Registration
Home Page
Flag
Checkout page(nonfunctional)

## Slide 5: Unaccomplished & Challenges Faced
Checkout
Cart
  These need work yet. I need to recreate the cartSlice.ts file in order to send items added to cart to the user’s checkout page.
Solo Sprint
  Difficulties working through a 2 week sprint environment as the sole developer on project.
Creating successful requests on the backend
Dockerhub not accepting my .jar file

## Slide 6: DEMO
https://github.com/reidschroder/sold
https://github.com/reidschroder/sold-backend